⚠ CONFIDENTIAL — TRADE SECRET This document describes the internal logic, data structures, and operational behavior of a proprietary subsystem of the Information Physics Demo System. It contains confidential information and trade secrets of InformationPhysics.ai, LLC, including algorithmic detail not present in public-facing materials. Subject to the Transaction-Grade One-Way Non-Disclosure Agreement on file. Unauthorized use, disclosure, or reproduction is strictly prohibited and may result in civil and criminal liability.

Engineering Reference — Internal / NDA-Restricted

Lab Note — Substrate-Cap Roadmap

Three deferred options for raising substrate volume beyond the V4.6 baseline

Michael Simon Bodner, Ph.D.

Founder & Chief Scientist, InformationPhysics.ai

May 2026 — Software Version V4.6.0 (forward-looking notes)

Targets: lib/aio-chat-pipeline.ts  ·  api/search_helpers.py  ·  api/routes/settings.py

© 2026 InformationPhysics.ai, LLC. All rights reserved.

Abstract Lab note documenting three deferred options for raising the substrate volume Recall and Live can handle. Companion to the V4.6 commit that shipped recommendations 1 + 2 (raised constants from 200/600/300 to 500/1500/1000 and made all three operator-tunable via system_settings). Recommendations 3-5 are documented here for future operator selection — none of them is shipped in V4.6, but each has a clear implementation sketch and trade-off analysis so the next planning session can pick from them. Status: each option is a real implementation path the team has considered. The shipped fix (1 + 2) buys roughly 2.5x to 5x more headroom on every mode; the three options below address the cases that headroom alone does not solve.

# 1.  What V4.6 Already Shipped (Recommendations 1 + 2)

For context — this lab note builds on the substrate-cap fixes that landed in V4.6. Brief recap of what is now in production:

| Mode | Pre-V4.6 Cap | V4.6 Default Cap | Hard Clamp |
| --- | --- | --- | --- |
| Recall (default) | 200 | 500 | [50, 5000] |
| Recall-T (Thorough) | 600 | 1500 | [50, 5000] |
| Live (adaptive ceiling) | 300 | 1000 | [150, 5000] |
| Live (adaptive floor) | 100 | 150 | n/a |

All three are operator-tunable via system_settings keys (recall_max_aios, recall_thorough_max_aios, live_aio_cap_max). Resolution chain: system_settings -> env var -> fallback constant. Surfaced in System Admin -> Models tab. A deployment that needs 800-row Recall and 2,000-row Recall-T can set those values without a rebuild.

Why these defaults A typical AIO line is 60-100 tokens. Claude's 200k token context budget, after subtracting the system prompt (~2k), MRO priors (~3k for 8 priors), and synthesis output headroom (~10k), leaves ~180k tokens for substrate AIOs - which is conservatively 1,800-3,000 AIOs. The new defaults sit comfortably below that ceiling while leaving meaningful headroom over the prior 200/600 baseline.

# 2.  Option 3 - Per-Call Override from the Chat Dialog

2.1 Concept Add a numeric input next to the Force-fresh / Thorough toggles: "Max AIOs: [600]". Operator types in any value (clamped to the same [50, 5000] range as the system_settings resolver). The dialog passes that value to runChatPipeline as the maxAios option, overriding the system_settings default for THIS query only.

2.2 Use case • One-off forensic query that needs every matching row even when the deployment-wide default is conservative. • Diagnostic isolation - operator can A/B compare "500 cap" vs "2000 cap" answers on the same query without going through System Admin. • Demo scenarios where the operator wants to show the cap doing real work ("watch what happens when I set this to 50").

2.3 Implementation sketch (estimated 1.5 hours) 1. Add a per-query state in components/chat-aio-dialog.tsx: const [maxAiosOverride, setMaxAiosOverride] = useState<number ¦ null>(null). 2. Render a small numeric input (type="number", min=50, max=5000) next to the Thorough checkbox. Empty value -> null -> uses system_settings default. 3. In the runChatPipeline call site, change `maxAios: thoroughRecall ? recallThoroughCap : recallCap` to `maxAios: maxAiosOverride ?? (thoroughRecall ? recallThoroughCap : recallCap)`. 4. For Live: aioSearchChat is server-driven, so the override would need to ride as a query parameter `?max_aio_cap=N`. Backend reads it inside _aio_search_prepare and passes to adaptive_aio_cap as ceiling=N. 5. Surface the active cap in the pane header chip when an override is set, so the operator sees `Recall-T (cap 2000)` rather than just `Recall-T`.

2.4 Trade-offs • Pro: Maximum operator flexibility without changing the deployment-wide default. • Pro: Encourages experimentation - the friction to try a different cap is one keystroke. • Con: One more knob in the action bar. The Force fresh / Thorough toggles already create a discoverability surface; a third numeric input may overcrowd it. • Con: Inconsistent cost across consecutive runs makes the chat_search_stats analytics noisier.

# 3.  Option 4 - Token-Budget-Adaptive Sizing

3.1 Concept Replace the row-count cap with a token budget. The pipeline measures the cumulative token count of substrate AIOs as it builds and stops at, say, 100,000 tokens, leaving 100k for the rest of the prompt + output. On a corpus where AIOs are unusually long, this caps at fewer rows; on terse corpora, it caps at far more. Provides the right ceiling for any corpus shape automatically. The operator-facing cap then becomes a TOKEN budget rather than a ROW count - which more honestly reflects what the LLM actually sees.

3.2 Use case • Multi-tenant SaaS where different tenants have very different AIO sizes (one tenant's 10-element AIOs vs another's 50-element AIOs). • Mixed-corpus deployments - a single tenant ingesting both narrow transactional CSVs and wide narrative documents. • Cost-discipline workloads where the ceiling MUST be a token cap because that's the line item the operator pays for.

3.3 Implementation sketch (estimated 3 hours) 1. Token estimator: ceil(text.length / 4) is good enough at the substrate-build stage. Use Anthropic's tokenizer for billing-accurate counts only at synthesis. 2. lib/aio-math.ts diversifyByCSV signature change: add an optional tokenBudget parameter alongside maxAios. When tokenBudget is supplied, the function accumulates token cost as it picks rows and stops when the budget is reached. maxAios still bounds; whichever hits first wins. 3. Backend mirror in api/search_helpers.py diversify_by_csv: same change. 4. New system_settings keys: recall_token_budget (default 80000), recall_thorough_token_budget (default 150000), live_token_budget (default 100000). Coexist with the row-count caps as a belt-and-suspenders. 5. Pipe the token budget through runChatPipeline / _aio_search_prepare / assembleBundle the same way maxAios is piped today. 6. Telemetry: log both the row count and the token count of the substrate. chat_search_stats gains two columns (substrate_token_count, substrate_token_budget) so operators can tune.

3.4 Trade-offs • Pro: The ceiling is RIGHT for any corpus shape automatically. Operator doesn't need to know AIO size statistics to set a sane cap. • Pro: Cost predictability improves - the token cost of synthesis is bounded by the token budget. • Pro: Composition with Live's adaptive cap is clean - both layers express "don't exceed N" in the same unit. • Con: Token counting is per-AIO work; on a 10,000-row gather it adds tens of milliseconds. • Con: Two parameters (rows + tokens) doubles the surface to tune. Recommended posture: make the token budget the operative constraint and treat the row cap as a safety net.

# 4.  Option 5 - Chunked-Synthesis Mode (Recall-RLM)

4.1 Concept For queries that need 10,000+ AIOs (which is rare but real for full-corpus aggregations), the substrate gets too big for a single Claude call regardless of any cap. Solution: split the substrate into 1,000-row chunks, run a synthesis call per chunk that returns PARTIAL FINDINGS, then a final merge call that combines them. Costs N+1 LLM calls but bypasses the context ceiling entirely. This is essentially the Recall-RLM mode discussed in the RLM-vs-Information-Physics comparison technote - the escape hatch for queries the bounded modes cannot fit.

4.2 Use case • Full-corpus aggregations on large tenants ("sum every invoice across all 50,000 records"). • Compliance / audit reports that require touching every record. • Migration / verification tasks where the operator needs to confirm a transformation across the entire corpus. • Genuinely 10M+ token inputs that don't fit the bounded modes - same use case the MIT RLM paper targets.

4.3 Implementation sketch (estimated 1 day) 1. New mode: "Recall-RLM" - exposed as a toggle alongside Force fresh and Thorough. 2. Pipeline forks at the synthesis step: instead of one β -> L call, the substrate is partitioned into chunks (default 1,000 rows / ~80k tokens each). 3. Per-chunk synthesis: each chunk + the user query + a partial-findings instruction prompt go to a sub-call. The sub-call returns a structured intermediate result (e.g., a JSON list of facts). 4. Merge call: the intermediate results are concatenated and a final call asks the LLM to combine them into the user's requested format. 5. Implementation language for the merge step: this is where RLM-style symbolic recursion would fit - a Python REPL with the intermediate results as variables, letting the LLM write code to combine them. See the RLM-vs-Information-Physics technote section 5.2 for the full sketch. 6. Cost shape: N + 1 LLM calls. For a 10,000-row query at 1,000 rows/chunk, that is 11 calls. At Sonnet 4.6 list price ($3/Mtok input, $15/Mtok output), 11 calls of 80k input + 2k output each is roughly $2.94 per query. Compare to the 14k-token bound on V4.6's current Recall-T at ~$0.08. 7. Latency: with sequential calls, 11 calls at 8s each = 90s. Asynchronous chunk synthesis (parallel sub-calls + sequential merge) drops this to ~15-20s.

4.4 Trade-offs • Pro: Genuinely unbounded substrate volume. Limited only by the corpus size and the operator's budget. • Pro: A real answer to questions the bounded modes can only approximate. • Pro: Architecturally aligns with the MIT RLM paradigm; gives Information Physics a foothold in long-context territory. • Con: Cost is 30-50x today's Recall-T. Use case must justify. • Con: Latency is 5-10x today's Recall-T. Not for interactive chat; better for scheduled / async / report-generation workflows. • Con: Non-determinism increases - each sub-call has its own LLM sampling noise. Reproducibility is partial: the chunking is deterministic, the per-chunk synthesis is not. • Con: Substantial engineering: new mode, new pipeline branch, new orchestration. Not a 'just bump a constant' change.

# 5.  When to Ship Each

Recommended sequencing if a deployment hits the limits of what V4.6 ships:

| Trigger | Ship | Why |
| --- | --- | --- |
| Single operator wants to override per-query for diagnostics | Option 3 (per-call override) | Smallest scope; one input field; no deployment-wide change |
| Multi-tenant deployment with very different AIO sizes | Option 4 (token-budget adaptive) | Per-tenant token budgets are the right abstraction; row caps are a leaky proxy |
| Customer asks for a 'show me everything' answer that needs > 5,000 rows | Option 5 (chunked synthesis) | No bounded mode can do it; this is the escape hatch |
| A research paper or competitor benchmark targets 10M+ token contexts | Option 5 (chunked synthesis) | Aligns Information Physics with the RLM paradigm; demonstrates parity at scale |

Default posture Don't ship any of these until a real workload demands it. The V4.6 fix (5x default cap + operator-tunable system_settings) handles ~95% of plausible deployments without any of these additions. When the 5% case appears, the right option is the one whose trigger row matches that customer's actual problem.

# 6.  Cross-References

| Topic | Document |
| --- | --- |
| Operator-facing reference for V4.6 caps | Search Modes Compendium (V4.6) §3, §6, §8 |
| RLM comparison + Recall-RLM hybrid sketch | RLM vs. Information Physics (V4.6) §5.2 |
| Cap-by-CSV diversity (the layer the cap operates on) | Substrate Diversity & Dedup Technote (V4.5) |
| MRO ladder + Force fresh / Thorough mechanics | Recall vs. Live - Operator Decision Guide (V4.5) |
| This document | /tmp/build_lab_note_caps.js |

Prepared by InformationPhysics.ai, LLC.  Confidential — subject to the Transaction-Grade One-Way NDA on file.

© 2026 InformationPhysics.ai, LLC. All rights reserved.